## Slide 1
PIPELINE HANDOVER
Real-Time Door Monitoring
Detection · Tracking · Line-Crossing Counting · Event Logic
Team C · VC Tech Internship · Week 8
Zuriyat Fatima · Kiran Farwa

## Slide 2
OVERVIEW
What We'll Cover
01
System overview
What the pipeline does end to end
02
Architecture
How detection, tracking and counting connect
03
Investigation journey
How we traced tracks=2 to its real root cause
04
F6 & IN=0
Two distinct counting bugs, correctly diagnosed
05
The bridge() attempt
A real fix that broke regression — and why
06
Status & next steps
Where the pipeline stands today
2

## Slide 3
SYSTEM OVERVIEW
What the Pipeline Does
A CV system that watches a door, tracks people through the frame, counts directional crossings, and logs door state — surfaced live on a dashboard.
1
Detection & Tracking
YOLO11n person detection + ByteTrack multi-object tracking assigns a persistent ID to each person in frame.
2
Line-Crossing Counting
LineCounter converts track trajectories into directional IN / OUT events at a defined crossing line.
3
Door State Classification
A separately fine-tuned door_open / door_closed classifier logs door events alongside person events.
4
Dashboard & Export
Streamlit dashboard (app.py) shows live counts, CSV/Excel export, and event screenshots.
3

## Slide 4
ARCHITECTURE
Pipeline Flow
Video Feed
YOLO11n
Detection
ByteTrack
Tracking
LineCounter
(IN / OUT)
Dashboard
& Logs
TrackReconciler
(diagnostic only — not fed into counts)
The reconciler observes fragmented tracks and produces a parallel diagnostic count + dashboard warning — but its canonical_id is deliberately kept out of the real IN/OUT count, because feeding it in broke the regression baseline by merging genuinely separate people.
4

## Slide 5
CODEBASE
Module Map
tracker.py
YOLO11n + ByteTrack wrapper — per-frame detections and track IDs
counter.py
LineCounter — converts trajectories into IN/OUT crossing events
track_reconciler.py
Diagnostic-only merge of fragmented tracks by position + gap
optimize.py
Runtime / inference optimization utilities
logger.py
Event logging — CSV/Excel export, screenshots
run_tracking_qa.py
Headless QA runner — regression baseline checks
debug_f6_trace.py
Frame-by-frame diagnostic built this week for the F6 investigation
app.py
Streamlit dashboard — live counts, warnings, export
5

## Slide 6
ROOT-CAUSE INVESTIGATION
From “track_buffer bug” to the Real Cause
Hypothesis
track_buffer expiry too short (120 frames) was fragmenting tracks
Tested
track_buffer 120→300 — re-verified byte-identical before/after. Not the cause.
Built diagnose_fragmentation.py
No vanish→reappear pairs found within 60 frames — original theory disproven
Built check_track_coexistence.py
Confirmed same person: no temporal overlap, reappearance within 15–27px
Built check_kalman_drift.py
Found the real cause: Kalman prediction drifted 1500+px during a 164–176 frame absence
6

## Slide 7
CONFIRMED ROOT CAUSE
A Structural Limit, Not a Bug
unique_tracks_seen = 2
is expected, correct behavior for this footage — not a tracking failure.
ByteTrack's Kalman filter keeps extrapolating a lost track's last-known velocity every frame it isn't corrected by a detection. When a walking person leaves frame and later reappears having paused (not continued in a straight line), the predicted and real boxes no longer overlap enough to pass match_thresh = 0.7 — so ByteTrack correctly assigns a new ID. This is a known limitation of motion-only (non-appearance-based) trackers, and it does not affect the trusted IN/OUT crossing counts.
7

## Slide 8
TWO DISTINCT BUGS
F6 Double-Count vs. IN=0
F6 — Double-Count
Diagnosed frame-by-frame with debug_f6_trace.py on landscape_test_1.mp4
Two ID fragments each independently register the same brief near-line dip
During ONE continuous pause — reconciler confirms same person (176-frame gap, ~27–29px)
Same underlying limitation as F11 (busy-scene over-merge)
IN = 0 — Missed Entry
A separate, unrelated bug — not the same mechanism as F6
The first raw track ID's first detected frame is already past the crossing line
The true entry was never detected at all — a missed-detection issue, not counting logic
Root cause open: pre-frame-228 footage gap, or conf = 0.4 too high
8

## Slide 9
FIX ATTEMPT
bridge() — A Real Fix, Reverted
LineCounter.bridge() propagated counted_ids / prev_y / hit_counts across reconciler-confirmed merges.
Chart: Regression impact of bridge()
| test_1.mp4 IN | test_1.mp4 OUT | landscape_2 IN
Baseline (no bridge) | 6 | 2 | 1
With bridge() | 7 | 1 | 0
Why it was reverted
counted_ids has no concept of direction. Bridging suppresses a genuinely separate, correctly-directed crossing whenever the reconciler merges two fragments — the same over-merge failure class as the earlier canonical_id attempt.
counter.py, run_tracking_qa.py and app.py are back to the pre-bridge state — no bridge() method exists in the current codebase.
9

## Slide 10
WHERE WE STAND
Current Status
6 / 2 / 8
Regression baseline
(test_1.mp4 IN / OUT / events)
Raw
Per-track counting is what
ships — reconciler is diagnostic only
0
Fixes that have survived
regression testing so far
Known limitation
F6 and F11 are the same underlying structural limitation: the reconciler over-merges in busy, multi-person scenes. Dashboard numbers can still be wrong on footage with a pause near the crossing line. Documented in failure_log.md, bug_fixes.md and the Week 8 handover report — not silently shipped as “fixed.”
Delivered documentation
failure_log.md · bug_fixes.md · test_plan.md · Week7_TrackingQA_Report_CORRECTED.docx · Week8_Pipeline_Handover_TeamC.docx
10

## Slide 11
Thank You