# Week 7 Tracking QA Report

Team C

Zuriyat Fatima     Kiran Farwa
VC Tech Internship  |  Testing, Error Analysis and Documentation

# 1. Objective

Test the complete counting/tracking system like a real product: validate accuracy across multiple videos, record failures with evidence, fix practical bugs, and confirm the system is stable for final demonstration.

# 2. Daily Task Status

| Day | Task | Status | Output |
| --- | --- | --- | --- |
| Day 1 | Test checklist and test cases | Done | test_plan.md |
| Day 2 | Run tests, record failures with screenshots | Done | failure_log.md (F1-F10) |
| Day 3 | Fix practical bugs | Done (1 fix pending final verification) | bug_fixes.md |
| Day 4 | README/user guide/setup instructions | Done (Week 6 README updated) | README.md |
| Day 5 | Pre-final demo and review | Done |  |

# 3. Team C Deliverable: Tracking QA

Team C's required output this week is to validate counting/tracking accuracy across videos and record errors and fixes. Three videos were used: the existing regression baseline (test_1.mp4) plus two new real videos filmed specifically to test the door-classifier orientation hypothesis from Week 6, using footage matching the training data's resolution and orientation (848x478 landscape).

# 4. Tracking QA Results

| Video | Result |
| --- | --- |
| test_1.mp4 (regression baseline) | IN=6, OUT=2, 8 events -- exact match to documented baseline, no regression |
| landscape_test_1.mp4 (pre-fix) | IN=0, OUT=2, 2 events, 2 tracks -- fragmentation observed |
| landscape_test_2.mp4 (pre-fix) | IN=1, OUT=1, 2 events, 2 tracks -- fragmentation observed |
| Door classifier, both landscape videos | Correctly tracked real open/closed transitions over time (one single-frame blip); contrasts with 15/15 wrong on Week 6's portrait video |

# 5. Root Cause: Track ID Fragmentation

The two new videos exposed inconsistent event counts and IN/OUT direction labeling between very similar clips. Investigation via event screenshots showed the same physical person appearing under 2-3 different track IDs within a single video.

Root cause, confirmed against the actual footage: the person pauses to close the door behind them after entering. This pause breaks tracking continuity -- at ~28fps, the previous track_buffer setting (120 frames, ~4.3 seconds) was shorter than the observed pause, causing ByteTrack to drop the track and assign a new ID on re-detection. Each fragment then gets counted as its own crossing event, making total counts and direction labels unreliable depending on exactly where the ID break occurs.

Fix applied: track_buffer raised to 300 (~10-11 seconds at 28fps). A second, related bug was found and fixed during this work: the ByteTrack config file was previously only written if it didn't already exist, meaning a settings change could silently have no effect on a machine with a stale config already on disk -- changed to always overwrite.

# 6. Failure Log

| ID | Finding | Status |
| --- | --- | --- |
| F1 | Zero crossing events on dwell-only footage | By design |
| F2 | Screenshot gallery crash on corrupted file | Resolved |
| F3 | Wrong/older model file mistaken for verified model | Resolved |
| F4 | Door classifier fails on portrait-orientation video | Open -- known limitation |
| F5 | Event count changed with Resize setting | Resolved / explained |
| F6 | Inconsistent IN/OUT counts between similar videos | Root cause confirmed, fix applied, verification pending |
| F7 | Single-frame door-state misclassification blip | Open, minor |
| F8 | yolo11n.pt download/file-lock errors | Resolved (environment) |
| F9 | Missing ground-truth labels handled safely | Not a bug |
| F10 | Untested conditions (speed, distance, multi-person) | Open, documented gap |

# 7. Bug Fixes

| Fix | Verified? |
| --- | --- |
| Screenshot gallery crash (try/except) | Yes -- reproduced and confirmed caught |
| Wrong model file identified via metadata | Yes -- confirmed by direct inspection |
| Person tracker / door classifier kept as separate components | Yes -- confirmed still in place |
| ByteTrack config now always overwritten on disk | Yes -- tested against a simulated stale file |
| track_buffer raised 120 -> 300 (fragmentation fix) | Done |

# 8. Known Limitations

- Door classifier accuracy drops significantly on portrait-orientation video, confirmed as a likely orientation-mismatch with training data (Week 6 finding, reinforced this week by contrast with correctly-working landscape footage).

- Line-crossing counting requires lateral motion across the configured line; footage with no crossing produces zero events by design.

- Simultaneous close two-person crossings can under-count by one (Week 4 finding, not independently re-tested this week).

# 9. Week 8 Addendum — Corrected Findings

Sections 1–8 above are preserved unchanged from the original Week 7 report. This addendum corrects the F6 status and track_buffer verification claims made in those sections, based on further investigation completed in Week 8.

## 9.1 Status Table

| Item | Week 7 status (as written above) | Corrected Week 8 status |
| --- | --- | --- |
| F6 | Root cause confirmed, fix applied, verification pending | OPEN. Root cause was mis-identified (track_buffer). Real cause: Kalman drift. Two fix attempts made and reverted. |
| F11 | Not previously logged as a separate item | OPEN. Same underlying limitation as F6 (reconciler over-merge risk). Added to failure_log.md this week. |
| Bug Fix: track_buffer 120→300 | Marked “Done” in Section 7 | Disproved — byte-identical before/after. Left in place (harmless) but not a fix. |

## 9.2 Current Shipped Behavior (Unchanged from Week 7)

- Raw per-track IN/OUT counting; reconciler runs as diagnostic-only with a dashboard warning.

- Dashboard IN/OUT numbers can still be wrong on footage with a pause near the crossing line.

- test_1.mp4 regression baseline (IN=6, OUT=2, total=8) remains intact and is the standard any future fix must pass before shipping.

- Next direction: counted_ids needs to become direction-aware, not just identity-aware, so a confirmed merge can dedupe a repeat without blocking a genuinely different crossing.